STOREAGENT.SI

Master Product, Architecture & Delivery Roadmap

AI Inventory & Buying Agent

Frozen product thesis Data determines reality. Deterministic forecasting and inventory logic calculate decisions. AI explains, prioritizes, and communicates those decisions. Merchants approve actions until automation earns their trust.

Prepared as the canonical build plan for a dynamic, provider-independent, evidence-backed inventory intelligence SaaS.

Version: October 2026

# Contents

1. Executive decisions

2. Product vision, customer and positioning

3. Scope, non-goals and success criteria

4. Frozen architecture principles

5. End-to-end platform architecture

6. Canonical domain model

7. Data ingestion and provider adapter layer

8. Data quality and trust layer

9. Metrics, forecasting and inventory mathematics

10. Decision engine and recommendation lifecycle

11. AI explanation and agent layer

12. User experience and frontend information architecture

13. Onboarding and time-to-value

14. Backend services, APIs and workers

15. Shopify and CSV integration plan

16. Security, tenancy, privacy and resilience

17. Observability, reliability and cost controls

18. Testing, backtesting and evaluation

19. Pricing, billing and packaging

20. End-to-end implementation roadmap

21. Phase gates and acceptance criteria

22. Launch plan and product metrics

23. Future roadmap: buying to autonomous profit agent

24. Risks and mitigations

25. What was added during architecture re-check

26. Frozen decisions checklist

27. Recommended repository structure

28. Definition of done / launch checklist

# 1. Executive decisions

| Decision | Locked direction | Reason |
| --- | --- | --- |
| Product form | Cloud web SaaS | Continuous sync, background forecasting, multi-user access, alerts and AI processing are better suited to a hosted service than downloadable software. |
| Initial problem | Inventory buying and replenishment decisions | Clear recurring pain, measurable ROI, higher willingness to pay than a generic AI assistant. |
| Primary user | Owner/buyer/operations manager at SMB and mid-market retailers | These users make frequent inventory decisions but often rely on spreadsheets and basic reports. |
| Initial data entry | CSV first, Shopify second | CSV proves the intelligence engine with minimal integration complexity; Shopify automates data once the value loop is validated. |
| Core output | Evidence-backed actions: REORDER, REDUCE, PROMOTE, WATCH | Merchants need decisions and actions, not another analytics dashboard. |
| Forecast ownership | Deterministic/statistical engine | LLMs must never invent reorder quantities, stockout dates, margin, demand or commercial numbers. |
| AI ownership | Explain, summarize, prioritize, communicate | AI adds usability and decision support without becoming the source of numerical truth. |
| Autonomy | Recommend first; execute later behind guardrails | Trust is earned through accuracy and an audit trail before autonomous purchasing or markdowns. |
| Platform scope | Provider-independent canonical domain | Shopify/WooCommerce/POS are adapters, not the data model. |
| MVP target | Know what to reorder, reduce and promote | Focused value proposition with strong weekly retention loop. |

MVP promise StoreAgent watches sales, inventory and demand, then tells the merchant what to buy, what to reduce, and what to promote before inventory becomes a problem.

# 2. Product vision, customer and positioning

## 2.1 Product vision

StoreAgent becomes the merchant-side inventory and buying intelligence layer. It does not replace the commerce platform or ERP. It sits above store data, converts it into trusted operational decisions, and progressively automates those decisions as confidence and merchant trust increase.

## 2.2 Initial customer profile

200-5,000 SKUs; enough complexity to feel pain but not enough staff for a dedicated planning team.

Several hundred or more orders per month so forecasting has useful signal.

Regular replenishment from suppliers.

Owner, buyer or operations manager still using spreadsheets/basic reports.

Initial verticals: fashion/apparel, beauty/cosmetics, auto parts, pet products, electronics/accessories, specialty retail and non-perishable specialty food.

Avoid perishable grocery in V1 because expiry, substitution and shelf-life forecasting materially increase complexity.

## 2.3 Positioning

Primary positioning StoreAgent - Your AI Inventory & Buying Agent. Know what to reorder, reduce and promote.

| Do sell | Do not sell |
| --- | --- |
| Stop tying cash up in stock that does not sell. | AI forecasting platform. |
| Stop running out of products that do. | Generic inventory management software. |
| Know what to reorder this week. | A new ERP. |
| See why every recommendation exists. | A chatbot for your store. |
| Turn inventory into measurable cash decisions. | Another dashboard full of charts. |

# 3. Scope, non-goals and success criteria

## 3.1 V1 scope

Connect via CSV and Shopify.

Normalize products, variants, inventory, locations, orders, refunds/returns and supplier settings.

Compute sales velocity, days of stock, reorder point, safety stock, sell-through, inventory age and demand trend.

Generate evidence-backed REORDER, REDUCE, PROMOTE and WATCH actions.

Allow merchant to Accept, Edit quantity, Dismiss or Mark complete.

Generate AI explanations and a weekly StoreAgent Brief.

Provide overview, action queue, SKU intelligence, suppliers, reports, integrations and settings.

Support org-scoped multi-tenancy, audit trail, billing and usage limits.

## 3.2 Explicit non-goals for V1

Do not become a full ERP, WMS, accounting system or procurement suite.

Do not auto-place purchase orders.

Do not auto-change retail prices or discounts.

Do not optimize warehouse picking/packing.

Do not build omnichannel messaging/inbox features.

Do not support every commerce/POS connector at launch.

Do not train custom ML models before real merchant data establishes the need.

Do not promise perfect forecasts; surface uncertainty and confidence.

## 3.3 Product success criteria

| Dimension | MVP target |
| --- | --- |
| Time to first value | Merchant sees meaningful actions within 5-10 minutes after usable data import. |
| Trust | Every action displays evidence and confidence; no unexplained AI number. |
| Utility | Merchant can identify stockout, overstock and slow-mover opportunities without spreadsheets. |
| Accuracy | Forecast/backtest metrics tracked by SKU/category; recommendations withheld when data is insufficient. |
| Retention loop | Weekly brief + action queue creates recurring operating habit. |
| Revenue target | Path to ~50 Growth customers at ~$99/month for ~$5k MRR. |
| Reliability | Idempotent sync, reproducible calculations, immutable evidence snapshots and auditable action history. |

# 4. Frozen architecture principles

| Principle | Implementation rule |
| --- | --- |
| Truth boundary | Imported commerce data and merchant configuration are authoritative. AI may not alter calculated values. |
| Deterministic calculations | Inventory, forecast and reorder math run in tested code, not prompts. |
| Evidence before recommendation | Every action stores the exact metrics/snapshot that justified it. |
| Provider independence | Canonical StoreAgent entities never depend on Shopify-specific schemas. |
| Immutable history | Orders, metrics snapshots, inventory snapshots, forecasts and recommendations are versioned/history-safe. |
| Fail closed on uncertainty | Insufficient data yields WATCH / low-confidence / no recommendation rather than fabricated precision. |
| Idempotency | Imports, webhooks, jobs and action generation must be safe to retry. |
| Auditability | Every recommendation and merchant decision is recorded. |
| Progressive autonomy | Recommend -> approve -> assisted execution -> guarded automation. |
| Observability by default | Every sync/job/forecast/action can be traced and diagnosed. |
| No silent data loss | Provider records that cannot normalize are quarantined with visible data-quality issues. |
| Cost discipline | Precompute metrics; call AI only when explanation adds value; cache generated explanations. |

# 5. End-to-end platform architecture

Canonical flow Provider data -> normalization -> immutable raw/snapshots -> daily metrics -> forecast versions -> decision engine -> inventory actions -> AI explanation -> merchant decision -> outcome measurement -> learning.

CSV / Shopify / future POS
          |
          v
Provider Adapters + Sync Ledger
          |
          v
Canonical StoreAgent Domain
(products / SKUs / locations / orders / inventory / suppliers)
          |
          v
Data Quality + Reconciliation
          |
          v
Daily Metrics / Forecast Engine
          |
          v
Decision Engine
REORDER | REDUCE | PROMOTE | WATCH | HEALTHY
          |
          v
Evidence Snapshot + Confidence
          |
          v
AI Explanation / Weekly Brief
          |
          v
Merchant Accept / Edit / Dismiss / Complete
          |
          v
Outcome Measurement + Learning

## 5.1 Recommended deployment

| Layer | Recommended starting choice | Evolution |
| --- | --- | --- |
| Web app | Next.js 16+, TypeScript, Tailwind, shadcn/ui | Keep the UI and BFF cohesive. |
| Core API | Next.js server/API modules | Split services only when workload justifies it. |
| Database/Auth | Supabase Postgres + Auth + RLS | Keep canonical domain relational and auditable. |
| Background jobs | Inngest or Trigger.dev / dedicated worker | Move heavy jobs to dedicated workers as volume grows. |
| Forecast service | TypeScript/statistical modules first | Add Python service only when models/backtesting justify it. |
| AI | OpenAI structured outputs | Provider abstraction optional later; AI never owns numeric truth. |
| Hosting | Vercel + worker host (Railway/Fly/Render if needed) | Decouple worker scaling from frontend. |
| Billing | Stripe | SKU/store-based plans, not token billing. |

# 6. Canonical domain model

The domain is deliberately commerce-provider neutral. Provider IDs live in binding tables or source metadata, not in the meaning of the canonical entities.

| Entity | Purpose | Key notes |
| --- | --- | --- |
| organizations | Tenant/account boundary | Country, default currency, timezone; org-scoped RLS. |
| organization_members | Membership/roles | Owner/admin/analyst/operator later. |
| stores | Logical selling operation | One org may have multiple stores/channels. |
| locations | Warehouse/store/location | Supports multi-location inventory and later transfers. |
| products | Product family | Title/category/brand/status. |
| product_variants | Inventory SKU | SKU/barcode/cost/selling price; canonical unit of inventory. |
| provider_bindings | Maps provider IDs to canonical IDs | Supports Shopify/CSV/Woo/POS without polluting core tables. |
| inventory_snapshots | Immutable inventory history | On-hand/available/committed/incoming where known. |
| orders | Sales header | Provider source, ordered_at, status, totals. |
| order_items | Sales lines | SKU, quantity, price, discount, cost if known. |
| returns_refunds | Returned/refunded units and reasons | Required for net demand and future returns intelligence. |
| suppliers | Supplier master | Default lead time, MOQ, currency, contact metadata. |
| supplier_products | SKU-supplier terms | Cost, lead time override, pack size, MOQ. |
| purchase_orders | Inbound purchase intent/history | Read/import first; create later. |
| purchase_order_items | Incoming units | Enables accurate available + incoming calculation. |
| sku_daily_metrics | Derived daily features | Velocity, net sales, stock, returns, inventory age, etc. |
| forecast_runs | Versioned forecast execution | Model/version/input window/error metadata. |
| sku_forecasts | Per-SKU forecast result | Horizon demand, confidence interval, forecast quality. |
| inventory_actions | Canonical recommendation | REORDER/REDUCE/PROMOTE/WATCH with evidence snapshot. |
| action_events | Merchant/action lifecycle audit | Accepted, edited, dismissed, completed, expired. |
| data_quality_issues | Data trust problems | Missing cost/lead time/negative stock/duplicates/outliers. |
| integrations | Provider connection metadata | Credentials stored securely; sync cursors/status. |
| sync_runs | Sync execution ledger | Idempotency key, cursor, counts, errors, started/finished. |
| notification_preferences | Digest/alert choices | Email/in-app cadence and thresholds. |
| billing_entitlements | Plan and usage authority | SKU/store/location limits independent of AI tokens. |

# 7. Data ingestion and provider adapter layer

## 7.1 Provider contract

interface CommerceProvider {
  syncProducts(cursor?)
  syncInventory(cursor?)
  syncOrders(cursor?)
  syncReturns(cursor?)
  syncLocations(cursor?)
  syncPurchaseOrders?(cursor?)
}

Providers: CsvProvider -> ShopifyProvider -> future WooCommerce/Square/Lightspeed

## 7.2 Sync rules

Every provider operation is idempotent and records a sync_run.

Use incremental cursors when supported; run periodic reconciliation to correct missed webhooks.

Normalize provider timestamps into store timezone while storing UTC canonically.

Store provider raw identifiers and source metadata for audit/debugging.

Handle deletions/archiving without erasing historical sales or action evidence.

Quarantine invalid rows instead of silently discarding them.

Do not calculate forecasts inside web requests; imports enqueue downstream jobs.

Large imports use chunking, backpressure and resumable progress.

## 7.3 CSV import design

| File | Required minimum | Optional enrichment |
| --- | --- | --- |
| Products | SKU, title | category, brand, selling price, cost |
| Inventory | SKU, quantity on hand | location, available, committed, incoming |
| Orders | order id, date, SKU, quantity | revenue, discount, location, return/refund |
| Suppliers | supplier, SKU | lead time, MOQ, pack size, unit cost |

Provide mapping UI instead of requiring exact column names.

Preview 20 rows and show validation errors before import.

Create import profile so recurring uploads reuse mappings.

Deduplicate by deterministic source keys.

Show counts: imported, updated, skipped, quarantined.

# 8. Data quality and trust layer

Inventory recommendations are only as reliable as their inputs. Data quality must be a first-class product surface, not a hidden engineering concern.

| Issue | Impact | StoreAgent behavior |
| --- | --- | --- |
| Missing cost | Cannot estimate cash/margin impact | Warn; continue quantity forecasting. |
| Unknown lead time | Reorder point unreliable | Use org default and lower confidence; ask merchant to fix. |
| Negative inventory | Source mismatch | Flag and exclude from some calculations until reconciled. |
| Duplicate SKU | Double counting risk | Block recommendation for affected SKU until resolved. |
| Very short history | Low forecast quality | Use conservative baseline; low confidence/WATCH. |
| Stockout-censored sales | Observed sales understate demand | Mark stockout periods and avoid treating zero sales as zero demand. |
| Promotional spike | Can distort baseline | Tag known promo periods when available; robust outlier handling. |
| Returns/refunds | Gross demand overstated | Use net demand where appropriate. |
| Unknown incoming PO | May over-reorder | Surface assumption and allow incoming units/manual override. |
| Pack/MOQ mismatch | Impossible purchase quantity | Round recommendation to supplier constraints. |

Data Quality Score Expose a clear score and a short list of fixes: e.g., "82% - add lead times for 41 SKUs to improve reorder recommendations."

# 9. Metrics, forecasting and inventory mathematics

## 9.1 V1 deterministic metrics

| Metric | Definition / notes |
| --- | --- |
| Sales velocity | 7/14/30/90-day units/day, net of cancellations and configurable returns treatment. |
| Days of stock | Available inventory / recent daily demand; handle zero-demand separately. |
| Sell-through | Units sold / units received or starting inventory window; define consistently. |
| Inventory age | Age of stock based on receipts where available; approximate if receipts absent. |
| Demand trend | Rising/stable/falling using recent vs prior comparable window. |
| Stockout risk | Probability/heuristic that inventory runs out before replenishment. |
| Overstock risk | Forecast demand materially below available + incoming stock. |
| Reorder point | Expected demand during lead time + safety stock. |
| Target stock | Demand over review period + lead time + safety stock. |
| Recommended order qty | Target stock - available - valid incoming; rounded to MOQ/pack size. |
| Inventory value | On-hand * cost where known. |
| At-risk revenue/cash | Evidence-based estimates with assumptions displayed, never hidden. |

## 9.2 Forecasting progression

| Stage | Method | Use |
| --- | --- | --- |
| V1 baseline | Weighted moving averages + robust trend adjustment | Fast, explainable, easy to backtest. |
| V1.5 | Exponential smoothing / intermittent-demand method where justified | Improve stable and sparse SKU behavior. |
| V2 | Category/seasonality-aware forecasting | Only after enough real data and backtesting. |
| V3 | Per-merchant/model selection or ML | Only if it materially beats simpler models and remains explainable. |

## 9.3 Missing pieces required for robust forecasting

Backtesting: every forecast model must be measured on historical holdout windows before becoming default.

Forecast versioning: store algorithm version, parameters, input window and generated_at.

Seasonality: day-of-week/month/holiday signals added only when data length supports them.

Intermittent demand: zero-heavy SKUs require different treatment than fast movers.

Stockout censoring: sales during out-of-stock periods cannot be interpreted as demand.

Promotion effects: known discounts/campaigns should be tagged to avoid permanently inflating baseline demand.

New SKU cold-start: category/brand baseline or conservative WATCH until enough history exists.

Supplier lead-time uncertainty: later use actual receipt history, not only merchant-entered nominal lead time.

Returns: forecast should distinguish gross sell-through from net retained demand where relevant.

# 10. Decision engine and recommendation lifecycle

## 10.1 Canonical actions

| Action | Meaning | Typical evidence |
| --- | --- | --- |
| REORDER | Buy more inventory | Days-of-stock < replenishment horizon; demand healthy; supplier terms known. |
| REDUCE | Reduce/stop future purchasing | Excess coverage, falling demand, old inventory, weak sell-through. |
| PROMOTE | Move slow/excess stock | Inventory age/coverage high but product still commercially viable. |
| WATCH | Uncertain or emerging risk | Data insufficient, anomaly, confidence too low for stronger action. |
| HEALTHY | No intervention | Inventory aligned with expected demand. |

## 10.2 Inventory action record

InventoryAction
- organization_id / store_id / variant_id / location_id
- action_type / priority / status
- recommended_quantity / recommended_action_date
- confidence / confidence_reason_codes
- days_of_stock / lead_time_days / demand_velocity
- estimated_stockout_date / inventory_age
- estimated_cash_at_risk / revenue_at_risk (when supportable)
- evidence_snapshot_json
- forecast_run_id / algorithm_version
- created_at / expires_at / superseded_by

## 10.3 Lifecycle

NEW -> ACCEPTED -> COMPLETED
  |        |
  |        +-> ACCEPTED_WITH_EDIT (quantity/date changed)
  +-> DISMISSED
  +-> EXPIRED / SUPERSEDED

Never mutate the original recommendation evidence after creation.

A newer recommendation supersedes an older open recommendation for the same decision horizon, rather than rewriting it.

Track merchant edits so later learning can compare StoreAgent vs merchant choice.

Record outcomes: stockout, excess stock, actual demand, order quantity, receipt date.

# 11. AI explanation and agent layer

AI boundary The AI receives computed facts and is allowed to explain, prioritize, summarize and propose next steps. It is not allowed to change a quantity, price, stock level, date, margin, confidence score or forecast produced by the deterministic engine.

| AI capability | Allowed? | Rule |
| --- | --- | --- |
| Explain recommendation | Yes | Must cite provided evidence fields. |
| Weekly inventory brief | Yes | Summarize existing actions/risks only. |
| Prioritize action queue | Yes | Within deterministic severity/confidence constraints. |
| Merchant Q&A about evidence | Yes | Answer from stored evidence and canonical data. |
| Invent reorder quantity | No | Quantity comes from deterministic engine. |
| Invent supplier lead time | No | Merchant/provider truth only. |
| Autonomously place PO in V1 | No | Future guarded execution only. |
| Change price/discount automatically in V1 | No | Future promotion agent with explicit guardrails. |

## 11.1 Structured AI contract

INPUT
{ decision, sku, metrics, confidence, evidence, merchant_settings }

OUTPUT
{ headline, explanation, risk_summary, suggested_next_step }

Validation:
- no new numeric facts
- no unsupported certainty
- no contradiction with action/evidence
- fail-soft to deterministic explanation template

## 11.2 AI cost controls

Generate explanation once per action/evidence version and cache it.

Do not call AI for every dashboard render.

Weekly brief summarizes precomputed actions; do not resend raw order history to the model.

Use structured outputs and compact evidence payloads.

Deterministic fallback explanations keep the product usable during model outages.

# 12. User experience and frontend information architecture

| Primary nav | Purpose |
| --- | --- |
| Overview | Today/this week: stockout risk, overstock value, top actions, data quality. |
| Actions | Main operating queue: Reorder, Reduce, Promote, Watch. |
| Inventory | Search/filter SKU table and current health. |
| Forecast | Forecast detail and model confidence; not the primary daily page. |
| Suppliers | Lead time/MOQ/pack settings. |
| Reports | Outcome, accuracy and action history. |
| Integrations | CSV/Shopify connections and sync health. |
| Settings | Store defaults, safety stock, currency, timezone, notifications, billing. |

## 12.1 Overview

Headline: "StoreAgent found 12 inventory opportunities."

Financial/risk cards: Stockout risk, Overstock cash, Reorder SKUs, Promote SKUs.

Highest-priority action cards with evidence and one primary button.

Data quality card with concrete fixes.

Latest sync timestamp and health visible but not dominant.

## 12.2 Action inspector

| Section | Content |
| --- | --- |
| Decision | REORDER 27 units / REDUCE / PROMOTE / WATCH |
| Why | Stock, demand velocity, days remaining, lead time, trend. |
| Confidence | High/Medium/Low plus reason. |
| Forecast | Small chart + expected demand band. |
| Supplier constraints | MOQ, pack size, lead time, incoming units. |
| Merchant controls | Accept, edit quantity/date, dismiss, complete. |
| History | Prior StoreAgent decisions and merchant outcomes for SKU. |

## 12.3 UX principles

Decision first, evidence second, chart third.

Money and risk are visually prominent.

No chat-first interface for core inventory operations.

Every destructive or autonomous action requires clear confirmation/guardrail.

Mobile supports review/alerts; desktop is primary for dense buying workflows.

Accessibility: keyboard navigation, visible focus, color not sole status signal, table headers and readable contrast.

# 13. Onboarding and time-to-value

| Step | Experience | Gate |
| --- | --- | --- |
| 1. Account | Sign in, create workspace/store | One org + one store provisioned idempotently. |
| 2. Data source | Connect Shopify OR Upload CSV | At least products + inventory + sales history. |
| 3. Mapping/Sync | Map CSV or authorize provider | Import validation passes; errors visible. |
| 4. Buying defaults | Typical lead time, safety-stock days | Simple merchant language; no forecasting jargon. |
| 5. Analyze | Background jobs calculate history/forecast/actions | Progress visible; resumable. |
| 6. Aha | "StoreAgent found 23 opportunities" | At least one trustworthy action or clear data-quality explanation. |
| 7. Improve data | Optional supplier/cost/lead-time enrichment | Confidence improves without blocking initial value. |

# 14. Backend services, APIs and workers

## 14.1 Logical modules

auth-tenancy: user/org/store resolution, membership and RLS boundaries.

commerce-domain: canonical product/SKU/order/inventory/supplier types.

provider-adapters: CSV/Shopify normalization and sync cursors.

data-quality: issue detection, score and remediation hints.

metrics-engine: daily metrics and inventory features.

forecast-engine: versioned forecast algorithms and backtests.

decision-engine: action generation and confidence.

ai-explanation: structured explanation and weekly brief.

action-service: lifecycle, merchant decisions, outcome tracking.

billing-entitlements: plan limits and usage authority.

notifications: email/in-app summaries and alerts.

observability: job traces, sync health, error/event logging.

## 14.2 Background jobs

| Job | Trigger | Notes |
| --- | --- | --- |
| sync_store | manual/schedule/webhook | Provider data -> canonical domain. |
| reconcile_store | daily or configured | Correct missed/out-of-order provider events. |
| aggregate_daily_metrics | after sync / daily | Idempotent per SKU/location/day. |
| calculate_forecasts | daily or after enough change | Versioned run, chunked by store/category. |
| generate_actions | after forecast | Supersede stale open actions safely. |
| generate_explanations | after new actions | Cached structured AI call. |
| send_weekly_brief | merchant schedule | Summarize existing actions only. |
| backtest_models | scheduled/offline | Compare forecast accuracy without affecting production outputs. |
| expire_actions | scheduled | Close recommendations whose evidence/horizon is stale. |

# 15. Shopify and CSV integration plan

## 15.1 CSV first

Build mapping, validation and canonical import before Shopify OAuth.

Use CSV fixtures to test thousands of SKUs and years of history deterministically.

Allow re-upload with idempotent source keys and import profiles.

CSV remains a permanent connector for retailers outside supported platforms.

## 15.2 Shopify

| Data | Initial behavior |
| --- | --- |
| Products/variants | Initial full import + incremental updates. |
| Inventory/locations | Initial snapshot + inventory change sync/reconciliation. |
| Orders/order lines | Import 90-180 days minimum; support deeper history where available. |
| Refunds/returns | Normalize returned units/value. |
| App uninstall | Revoke credentials, mark integration disconnected, preserve tenant data per retention policy. |
| Webhooks | Use for freshness; reconciliation remains source-of-truth safety net. |

Important Do not make Shopify the core domain. The same forecasting and action engine must run unchanged on CSV-imported stores.

# 16. Security, tenancy, privacy and resilience

Every domain row is organization-scoped directly or through a parent; RLS enforces tenant isolation.

Server derives organization from authenticated membership; never trust organization_id from browser input.

Provider secrets/tokens are server-only and encrypted at rest.

Webhook signatures verified before processing; webhook handlers idempotent.

Audit log for connection, import, recommendation acceptance/edit/dismissal and settings changes.

Least-privilege roles; owner/admin/analyst/operator can evolve later.

Rate limits and quotas on imports, sync requests and expensive analysis jobs.

Backup/PITR for Postgres; documented recovery target and restore test before production scale.

Soft-delete/retention rules preserve historical evidence while honoring account deletion requirements.

Data export and account deletion workflow included before public launch.

## 16.1 Resilience

Jobs retry with bounded exponential backoff and idempotency keys.

Poison records move to dead-letter/quarantine instead of blocking the full store sync.

AI outage never blocks deterministic actions; explanation falls back safely.

Provider outage shows stale-data banner and last successful sync time.

Forecast/action generation records source data watermark so stale recommendations can be identified.

# 17. Observability, reliability and cost controls

| Area | Metrics / controls |
| --- | --- |
| Sync | duration, rows seen/normalized/failed, cursor, provider errors, freshness lag |
| Jobs | queue latency, runtime, retries, failures, dead-letter count |
| Forecast | MAE/WAPE/bias by store/category/SKU class, coverage, backtest winner |
| Actions | generated/accepted/edited/dismissed/completed, stale/superseded |
| Business | stockouts prevented proxy, excess cash identified, action adoption |
| AI | calls, latency, tokens/cost, validation failures, fallback rate |
| Web | API latency/error rate, route-level traces |
| Billing | active stores/SKUs vs entitlement, failed payments |

Use correlation IDs from sync -> forecast -> action -> explanation.

Feature flags for new forecasting algorithms and autonomous features.

Store algorithm/model version on every derived artifact.

Set budget alarms for AI and background processing.

Avoid per-render AI; explanations are cached artifacts.

# 18. Testing, backtesting and evaluation

## 18.1 Test pyramid

| Layer | Must cover |
| --- | --- |
| Unit | metric formulas, normalization, MOQ rounding, safety stock, confidence, decisions |
| Property/invariant | No negative reorder qty; exact value preservation; idempotency; tenant isolation |
| Provider contract | CSV and Shopify normalize to identical canonical semantics |
| Integration | sync -> metrics -> forecast -> action end-to-end |
| RLS/security | cross-org access denied, webhook signature, credential boundaries |
| UI/E2E | onboarding, import, action review, accept/edit/dismiss, refresh persistence |
| Backtesting | forecast accuracy on historical windows and SKU classes |
| AI eval | no numeric mutation, explanation grounded in evidence, fallback behavior |
| Load | large catalog import, batch forecasting, concurrency, job retry |

## 18.2 Forecast evaluation

Track accuracy separately for fast movers, slow/intermittent movers and new SKUs.

Monitor systematic bias (overforecast vs underforecast), not only absolute error.

Compare production model against naive baseline; do not deploy complexity unless it wins.

Action-level evaluation matters more than raw forecast error: did reorder timing/quantity reduce stockout or excess?

Record data sufficiency; do not punish model for SKUs where recommendation was intentionally withheld.

# 19. Pricing, billing and packaging

| Plan | Indicative price | Scope |
| --- | --- | --- |
| Starter | $49/mo | 1 store, up to 500 SKUs, weekly analysis, stockout alerts, slow movers, reorder recommendations. |
| Growth | $99/mo | Up to 2,500 SKUs, daily analysis, supplier terms, promotion recommendations, AI weekly brief. |
| Pro | $199/mo | Up to 10,000 SKUs, multi-location, team, advanced forecasting, transfer intelligence later. |

Bill by operational complexity (stores/SKUs/locations), not AI tokens.

Warn before plan-limit breach; do not silently stop critical analysis.

Free trial can use CSV or connected store with clear limits and no autonomous actions.

Keep pricing simple until willingness-to-pay is validated with design partners.

# 20. End-to-end implementation roadmap

| Milestone | Build | Exit gate |
| --- | --- | --- |
| M0 - Architecture lock | Canonical schemas, principles, provider contract, action types, formula definitions, RLS model, ADRs. | No UI feature work until domain and truth boundaries are reviewed. |
| M1 - Foundation | Next.js shell, auth, org/store provisioning, RLS, settings, billing skeleton, feature flags. | Cross-org isolation tests pass; idempotent provisioning. |
| M2 - Canonical commerce domain | Products, variants, locations, orders, returns, inventory snapshots, suppliers, incoming PO model. | Migrations, constraints, indexes, fixtures and audit semantics locked. |
| M3 - CSV onboarding | CSV mapping/import profiles, validation, quarantine, progress, sync ledger. | A sample merchant can import 180 days and see clean canonical data. |
| M4 - Data quality | Issue detection, score, remediation UI, defaults/overrides. | Bad data is visible; no silent drops. |
| M5 - Metrics engine | Daily aggregates, velocity, days stock, sell-through, age, trend, incoming stock. | Formula unit/invariant tests and performance targets pass. |
| M6 - Forecast engine | Baseline forecast, confidence, versioning, backtesting, stockout censoring. | Must beat/meet naive baseline or fall back; quality surfaced by SKU class. |
| M7 - Decision engine | REORDER/REDUCE/PROMOTE/WATCH, evidence snapshots, confidence, supersession. | Same inputs produce reproducible actions; no AI dependency. |
| M8 - Core UX | Overview, Actions, Inventory, SKU inspector, Suppliers, Data Quality. | Merchant can make weekly buying decisions without spreadsheet. |
| M9 - AI layer | Grounded explanations, weekly brief, deterministic fallback, AI cost controls. | Zero numeric mutation in eval set; outage does not break actions. |
| M10 - Shopify connector | OAuth, imports, webhooks, reconciliation, uninstall, sync health. | Same canonical engine outputs comparable results to CSV fixtures. |
| M11 - Outcome learning | Action events, accepted edits, completion, actual demand/stockout outcomes. | Can compare recommendation vs merchant choice and outcome. |
| M12 - Billing + launch hardening | Stripe entitlements, onboarding polish, monitoring, backups, privacy/export/delete, support tooling. | Launch checklist complete; pilot customers onboarded. |
| M13 - Post-launch improvement | Promotion agent, transfer suggestions, supplier performance, better forecast models. | Only after V1 usage proves the need. |

# 21. Phase gates and acceptance criteria

| Gate | Must be true before advancing |
| --- | --- |
| G0 Architecture | Canonical domain, truth boundary, formula definitions and exclusions reviewed. |
| G1 Tenancy | RLS and cross-org isolation tests pass; no unscoped domain query. |
| G2 Data ingestion | Idempotent import/retry/reconciliation; no silent record loss. |
| G3 Metrics | Formula tests pass; large SKU batch completes within target runtime. |
| G4 Forecast | Versioned/backtested; confidence/data sufficiency visible. |
| G5 Actions | Evidence-backed/reproducible; duplicate/supersession policy correct. |
| G6 UX | Merchant can understand why and act in <=3 clicks from queue. |
| G7 AI | No invented numeric facts; deterministic fallback works. |
| G8 Provider | Shopify and CSV produce canonical-equivalent data. |
| G9 Production | Monitoring, backup restore, billing, export/delete, rate limits and incident basics complete. |
| G10 Pilot | At least several design partners use weekly actions and report measurable decision value. |

# 22. Launch plan and product metrics

## 22.1 Pilot strategy

Recruit 5-10 design partners with 200-5,000 SKUs and real replenishment pain.

Start with CSV if integration blocks onboarding; connect Shopify for merchants who have it.

Review StoreAgent actions with merchants weekly and capture why recommendations were accepted/edited/dismissed.

Do not optimize growth before the weekly action loop proves retention.

## 22.2 Metrics

| Metric | Why it matters |
| --- | --- |
| Time to first trustworthy action | Onboarding value. |
| Weekly active stores | Habit/retention. |
| Actions reviewed / accepted / edited / dismissed | Decision usefulness. |
| One-click acceptance rate | Trust and accuracy. |
| Forecast error/bias | Technical quality. |
| Stockout events before/after | Outcome proxy. |
| Inventory coverage/age trend | Overstock improvement. |
| Estimated cash identified in overstock | Merchant-visible ROI. |
| Data quality score improvement | Input quality and product engagement. |
| Trial -> paid / churn | Commercial viability. |

# 23. Future roadmap: buying to autonomous profit agent

| Stage | Expansion |
| --- | --- |
| V1 Inventory Advisor | Reorder, reduce, promote, watch. |
| V2 Buying Agent | Purchase-order drafts, supplier comparison, receipt learning. |
| V3 Merchandising Agent | Markdown/promotion recommendations, inventory transfers, assortment actions. |
| V4 Returns Intelligence | Return-rate root causes inform purchasing and promotion decisions. |
| V5 Profit Agent | Margin + inventory + returns + promotions + channel costs optimize profit, not only revenue. |
| V6 Guarded autonomy | Auto-create PO/transfer/promotion within merchant-set value/confidence policies. |

Long-term loop Observe -> Forecast -> Decide -> Recommend -> Approve -> Execute -> Measure -> Learn. Every transition remains evidence-backed and auditable.

# 24. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Bad source data creates bad recommendations | Data-quality scoring, quarantine, confidence, transparent assumptions. |
| Forecast complexity becomes a science project | Start with explainable baselines; require backtest improvement before complexity. |
| Merchants distrust recommendations | Evidence, confidence, audit history and recommend-before-automate. |
| Shopify dependency limits market | Canonical provider-independent data model + CSV first. |
| High AI cost | Cached explanations, compact structured input, deterministic fallbacks. |
| Background job scale | Chunked jobs, cursors, idempotency, queue observability and dedicated workers. |
| Seasonal/promotional spikes distort demand | Outlier/promo tagging and forecast versioning/backtests. |
| Stockouts hide real demand | Stockout-censoring logic; do not treat unavailable days as normal zero demand. |
| Supplier lead times inaccurate | Start with merchant defaults; later learn from actual receipt history. |
| Autonomy creates financial risk | No autonomous purchasing in V1; future explicit monetary/confidence guardrails. |
| Feature creep toward ERP | Non-goals locked; integration not replacement. |
| Multi-location complexity | Model location from day one, but delay transfers until post-MVP. |

# 25. What was added during architecture re-check

The initial concept was sound, but the following items are necessary to make StoreAgent robust rather than a demo. They are now part of this roadmap:

Returns/refunds in the canonical model so demand is not overstated.

Incoming purchase orders / inbound inventory so reorders do not double-buy.

Forecast versioning and historical backtesting.

Stockout-censored demand handling.

Promotion/outlier awareness to reduce distorted forecasts.

Intermittent-demand and cold-start behavior.

Supplier pack size, MOQ and lead-time overrides.

Data-quality quarantine and explicit Data Quality Score.

Sync ledger, cursors, idempotency and reconciliation rather than webhook-only freshness.

Action supersession/expiry so recommendations do not conflict over time.

Merchant action/outcome audit trail for learning.

AI deterministic fallback and numeric-fact validation.

Feature flags and algorithm versioning for safe rollout.

Backup/restore, privacy export/delete and retention requirements before public launch.

Forecast bias/accuracy metrics segmented by SKU behavior.

Observability across sync -> forecast -> action -> explanation.

Mobile review vs desktop operations UX boundary.

Multi-location domain support from day one, while postponing transfer optimization.

Explicit MVP exclusions to prevent StoreAgent becoming an ERP.

Pilot/design-partner evidence gate before adding autonomy.

# 26. Frozen decisions checklist

| Decision | Status |
| --- | --- |
| Cloud SaaS, not desktop/download | LOCKED |
| Provider-independent canonical domain | LOCKED |
| CSV first, Shopify second | LOCKED |
| Math/algorithms own numeric truth | LOCKED |
| AI explains; does not calculate inventory decisions | LOCKED |
| REORDER / REDUCE / PROMOTE / WATCH are V1 action vocabulary | LOCKED |
| Merchant approval before execution in V1 | LOCKED |
| Immutable evidence/action history | LOCKED |
| Data quality first-class | LOCKED |
| No forced Python/microservices at day one | LOCKED |
| No ERP/WMS/accounting replacement | LOCKED |
| Pricing based on stores/SKUs, not AI tokens | LOCKED |
| Future autonomy only behind confidence + monetary guardrails | LOCKED |

# 27. Recommended repository structure

app/
  (marketing)/
  dashboard/
  api/
components/
  dashboard/
  inventory/
  actions/
lib/
  auth/
  tenancy/
  commerce-domain/
  providers/
    csv/
    shopify/
  data-quality/
  metrics/
  forecasting/
  decisions/
  ai/
  billing/
  notifications/
  observability/
workers/
  sync-store.ts
  aggregate-metrics.ts
  calculate-forecast.ts
  generate-actions.ts
  explain-actions.ts
  weekly-brief.ts
supabase/
  migrations/
tests/
  fixtures/
  contract/
  integration/
  backtests/
docs/
  ARCHITECTURE.md
  DOMAIN_MODEL.md
  FORECASTING.md
  DECISION_ENGINE.md
  IMPLEMENTATION_STATUS.md

# 28. Definition of done / launch checklist

☐ Canonical migrations reviewed, indexed and RLS-enabled.

☐ Cross-org isolation tests pass.

☐ CSV importer is resumable, idempotent and explains rejected rows.

☐ Shopify sync/webhooks/reconciliation tested with reconnect/uninstall cases.

☐ Data quality score and critical issues visible.

☐ Daily metrics reproducible from fixtures.

☐ Forecast run versioning + backtests implemented.

☐ Naive baseline comparison recorded; production model justified.

☐ Inventory actions store evidence and confidence.

☐ Accept/edit/dismiss/complete lifecycle persists across refresh.

☐ AI cannot alter numbers; deterministic explanation fallback passes tests.

☐ Weekly brief uses stored actions, not raw hallucinated analysis.

☐ Background jobs retriable/idempotent with dashboards/alerts.

☐ Billing entitlements enforce store/SKU limits server-side.

☐ Backup/PITR and restore procedure tested.

☐ Privacy export/delete and provider disconnect flow implemented.

☐ Core E2E onboarding -> action -> decision flow passes.

☐ Load test covers representative SKU/order volume.

☐ At least 5 design partners complete onboarding.

☐ Pilot users can point to at least one useful reorder/reduce/promote decision.

☐ Known limitations are documented; no unsupported autonomous purchasing claim.

☐ Landing page positioning matches actual product capability.

Final architecture checkpoint Do not start with AI as the brain of inventory truth. Build a trustworthy inventory decision system first, then use AI to make that system easier to understand and operate. This separation is the primary defense against fragile output, hallucinated quantities and post-build architectural rewrites.